Tila Mobile
Code Review Feedback

Repository: nasif440-iqra/tila-mobile
Prepared April 1, 2026

Executive Summary

Verdict: promising repo, real product shape, but the state model is starting to crack under complexity. Overall grade: B / B- today. Bottom line: the codebase is good enough to keep building on, but not good enough to keep scaling feature-by-feature without a cleanup pass. The next bottleneck is reliability of shared state and lesson completion, not UI polish.

# Assessment at a Glance

| Area | Rating | Notes |
| --- | --- | --- |
| Product architecture | Good | Clear separation between app shell, engine, DB, monetization, analytics, and design system. |
| Code organization | Good | More structured than a typical early-stage solo founder repo. |
| Reliability under growth | Shaky | State is fragmented across multiple DB-backed hooks and screens. |
| Testing confidence | Mediocre | There is breadth of tests, but some high-risk cases are only lightly validated. |
| Founder speed vs maintainability | Acceptable | Still moving fast, but close to the point where cleanup becomes necessary. |

# What Is Working Well

The repo has real product shape. It is not vibe-coded chaos; there is a legitimate architecture here.

Responsibility is separated reasonably well across Expo Router screens, engine/domain logic, SQLite persistence, analytics, monetization wrappers, and a design system.

The database bootstrap/provider is more careful than expected for an early-stage app: it has explicit loading, ready, and error states plus timeout and stale-attempt protection.

The monetization layer is abstracted cleanly enough that app code does not need to own every RevenueCat detail directly.

The premium gating logic appears more conservative now and is designed to avoid the brief false-lock flash while subscription state is loading.

# Main Concerns

## 1. State fragmentation

This is the biggest architectural issue. Progress and habit data are being loaded through local-state hooks that refresh independently, while multiple screens and helper components each instantiate their own view of state. The app does not have one shared source of truth; it has several DB-backed views of truth that are refreshed manually.

This works at the current size, but it increases the chance of stale reads, awkward refresh bugs, duplicated DB work, and harder-to-reason-about user flows.

The pattern is especially risky in an offline-first learning app because the UI can appear correct while still operating on old in-memory state.

## 2. Lesson completion flow may be using stale React state

The lesson completion path appears to snapshot mastery state, await lesson completion, and then inspect mastery again to determine whether to show newly-mastered celebration UI. Because the hook state refreshes asynchronously, the second read can still reflect the stale closure value from the same render cycle.

Likely symptom: mastery celebrations or newly-mastered detection may be inconsistent or silently missed.

## 3. Completion workflow is not clearly atomic

Lesson completion looks like a sequence of separate writes rather than one higher-level transactional command. In practical terms, that means a failure partway through the flow could leave partially written progress, mastery, or review data.

For an educational app, completion should behave like one atomic domain event.

## 4. Test coverage is broad but not deep enough where it matters

The project has a healthy number of test files, which is encouraging. The issue is that some of the most important tests do not strongly prove runtime behavior.

A few tests match source text or validate that functions exist rather than exercising real behavior.

Some critical user flows would still benefit from stronger end-to-end or integration-style validation.

# What This Means for the Product

You can keep building on this repo.

You should not keep layering feature after feature onto the current state model without a cleanup pass.

The next technical bottleneck is reliability of shared state and lesson completion behavior, not visual polish.

# Recommended Priorities

## Priority 1: Introduce a single shared app-state layer

Create one shared state layer for progress, habit, and subscription reads instead of having multiple DB-backed hooks instantiated across the tree.

Make screens subscribe to the same canonical state instead of refreshing isolated local snapshots.

## Priority 2: Turn lesson completion into one transaction-backed command

Refactor completion into one atomic domain command that handles all related writes together.

Have that command return the fresh post-write state the screen needs for summary and celebration UI.

## Priority 3: Fix the mastery celebration logic

Do not rely on a stale hook closure immediately after awaiting a write.

Use the fresh mastery data returned from the completion command instead.

## Priority 4: Replace weak tests with high-value behavior tests

Focus on onboarding, lesson completion, premium locking, restore purchases, and review generation.

A few reliable integration-style tests will do more for confidence than many light structural tests.

# Suggested Rollout Plan

| Phase | Timing | Focus |
| --- | --- | --- |
| 1 | Immediate | Stabilize lesson completion and mastery celebration logic. |
| 2 | Near-term | Introduce a shared state model for progress, habits, and subscription visibility. |
| 3 | Near-term | Add a small set of high-signal integration tests for critical user flows. |
| 4 | After stability work | Resume feature work and UI polish on top of a more reliable base. |

# Closing Assessment

Blunt assessment: this repo is better than many early-stage founder-built apps. The concern is not that it is messy everywhere; the concern is that the current state model will become the limiting factor if development continues at the same pace without consolidation.

Recommendation: treat state reliability and lesson-completion correctness as the next real engineering milestone.